## Slide 1
AI DELIVERY RISK ASSISTANT
Grounded delivery risk auditing — not another status summarizer.
Green on the outside. Red on the inside.
Project 3 | Akansha Verma

## Slide 2
Why this problem stays invisible today
The “watermelon” status report
“On track — no blockers to flag.”
A weekly status report says the project is on track.
A ticket export shows a critical dependency blocked for 9 days.
A standup transcript has an engineer saying they don't expect to hit the deadline.
All of that information already exists — nobody has connected it.
Why existing approaches miss it
1
Jira / Linear dashboards
Systems of record. Show what was entered — not whether it's still true, and never cross-reference against a transcript or postmortem.
2
Generic LLM chat
Paste documents, get a summary. No structural guarantee against fabricating a claim or blending unrelated context.
3
Manual PM synthesis
The actual status quo. Reading everything by hand, with no structural check for contradictions.
Status:
GREEN

## Slide 3
How: three non-negotiable design principles
1
Citation-or-reject grounding
Every risk traces to a real cited chunk, enforced in code. Unsupported claims are rejected before reporting.
2
Context-consistency guardrail
Two individually-true facts from different projects can't be stitched into one risk. Cross-project contamination is rejected.
3
Deterministic escalation, human approval
SEV-1 findings and status contradictions are never auto-published — a rule-based decision tree routes them to a human via Telegram.
System architecture

## Slide 4
Evaluated against a planted ground-truth answer key
Not just “does it run” — does it surface the right risks, citing the right evidence.
Correctly triggered human escalation
On the single hardest planted case — a contradiction requiring evidence from 4 separate documents.
Under-citation found, root-caused, fixed
Initially cited 2 of 4 sources. A prompt edit alone had no effect — evidence inspection proved the model had all 4 and chose not to cite them. Fixed with a deterministic ticket-ID guardrail; now cites 4, verified against a real re-run.
Zero hallucinated risks
Across both negative controls: a resolved issue and a fabricated budget/vendor scenario — neither appeared.

## Slide 5
Where this goes next
Not “can AI summarize project information?”
It's: “How do we safely use AI to improve operational decisions —
without treating the AI itself as the source of truth?”
Thank you — questions welcome
Sprint 1 — Pilot Validation
Buyer
1–2 engineering managers
Success metric
Manual synthesis time reduced; ≥1 risk caught early
Sprint 2 — Slack & Jira Native
Buyer
Eng managers, tech leads, VP Eng
Success metric
40% weekly active usage; <5 min onboarding
Sprint 3 — Portfolio Dashboard
Buyer
CTO, VP Delivery, Eng Ops Director
Success metric
3 paid pilot conversions; 25% less scope creep